MOR Executive Status Report - June 23, 2026

Scope: all accessible Jira issues across projects: BWI, CBMCU, CDA, CMA, EE6, EX, IRMCU, IROCU, LEARNJIRA, MBA, SCI, SO, SRC, STKJ, XBMCU

Data refreshed from Jira on June 23, 2026. Sprint goal, story point, velocity, burndown, cycle time, and defect leakage metrics were not exposed in the available Jira issue fields and are called out as management/data-quality actions below.

# 1. Executive Summary

| Dimension | Status | Executive readout |
| --- | --- | --- |
| Overall project health | Red | Execution risk remains elevated: 176 open items, including 117 open defects and 12 overdue dated items. |
| Delivery progress | Amber | 1 item completed in the last 7 days (CDA-116); no Jira issues were resolved today. |
| Blockers | Green | No issues matched explicit Blocked status or blocked/blocker/impediment labels. |
| Portfolio controls | Red | 44 open items are unassigned and Jira sprint/planning metrics are unavailable for MOR validation. |

Key achievement: CDA-116, Modify Start Address for CBMCU to SOAL Program, was completed on June 22, 2026 by Nagesh Prajapati.

Major risk: high-severity validation and firmware/CANopen issues remain open, including CDA-96, CDA-65, and IROCU-7 at Highest priority.

Management attention is required on overdue dated work, unassigned items, and the absence of sprint/burndown/story point reporting fields.

# 2. Work Completed Since Last Update

| Issue key | Summary | Assignee | Completion date | Grouping |
| --- | --- | --- | --- | --- |
| CDA-116 | Modify Start Address for CBMCU to SOAL Program | Nagesh Prajapati | 2026-06-22 | CDA / Story |

# 3. Work In Progress

| Issue key | Summary | Assignee | Status | Est. completion | % complete | Risk highlight |
| --- | --- | --- | --- | --- | --- | --- |
| CDA-96 | SRDO Creation Tool lacks CANopen Safety COB-ID validation rules | Sambangi Sankararao | TESTING/VALIDATION | Overdue: 2026-05-19 | 0% / not exposed | Highest priority; overdue and safety-validation related. |
| CDA-65 | OCU failed to write configuration while 2.3.2.0 succeeded | Duyet Vo | TESTING/VALIDATION | Not available | 0% / not exposed | Highest priority; long-running validation item. |
| IROCU-7 | IR SubGHz Radio SDK 4.4.6 issue with REV C radio modules | Duyet Vo | TESTING/VALIDATION | Not available | 0% / not exposed | Highest priority; aging firmware/radio compatibility risk. |
| CDA-118 | Invalid Telegram Byte/Bit Configuration can be saved or written | Nagesh Prajapati | In Progress | Not available | 0% / not exposed | Recent open defect; validation gap. |
| CDA-102 | Export user variables | Sambangi Sankararao | In Progress | Overdue: 2026-06-19 | 0% / not exposed | Overdue story; milestone risk. |
| IRMCU-4 | 50C-50312043 failure sent for investigation | Unassigned | In Progress | Not available | 0% / not exposed | Unassigned active defect; ownership required. |

Portfolio WIP count: 107 issues with Jira status category In Progress. Jira progress fields are mostly empty/zero, so percent complete cannot be reliably computed beyond explicitly exposed progress values.

# 4. Blocked Issues

| Blocked count | Evidence | Owner | Required action | Blocker age |
| --- | --- | --- | --- | --- |
| 0 | No issues matched status = Blocked or labels blocked/blocker/impediment. | N/A | Continue enforcing blocker labels/status for MOR visibility. | N/A |

# 5. Sprint Status

| Sprint element | Current value | Status | Notes |
| --- | --- | --- | --- |
| Sprint goal | Not available | Red | Sprint goal was not exposed through available Jira issue fields. |
| Story points completed | Not available | Red | Story point fields were not available in retrieved issue data. |
| Story points remaining | Not available | Red | Cannot calculate remaining planned scope without sprint/story point fields. |
| Burndown summary | Not available | Red | Burndown is not available from issue search data. |
| Predicted sprint completion | Not available | Red | Cannot forecast sprint completion without sprint scope, velocity, and burndown data. |

# 6. KPI Dashboard

| KPI | Value | Status | Comment |
| --- | --- | --- | --- |
| Total open issues | 176 | Red | Includes all statusCategory != Done issues across scoped projects. |
| Open defects | 117 | Red | Defects dominate the open portfolio. |
| Issues completed this week | 1 | Amber | Only CDA-116 resolved in the last 7 days. |
| Issues completed today | 0 | Amber | No issues resolved on June 23 at refresh time. |
| Blocked ticket count | 0 | Green | No explicit blocked tickets detected. |
| Reopened ticket count | 0 | Green | No Done-to-not-Done transitions detected in the last 7 days. |
| Overdue open items | 12 | Red | Open issues with due date before June 23, 2026. |
| Unassigned open items | 44 | Red | Ownership gap requiring triage. |
| Story points completed vs planned | Not available | Red | Planning metric not exposed. |
| Sprint velocity | Not available | Red | Velocity not exposed. |
| Cycle time | Not available | Amber | Workflow transition history not queried/available in issue fields. |
| Lead time | CDA-116 lead time: approx. 12 days from creation (2026-06-10) to resolution (2026-06-22). | Amber | Only one completed issue in the reporting window. |
| Defect leakage rate | Not available | Red | Requires production/test escape tagging or release linkage. |

# 7. Team Performance

| Assignee | Open workload | Capacity utilization signal | Risk / interpretation |
| --- | --- | --- | --- |
| Unassigned | 44 | Red | Largest ownership bucket; must be assigned before reliable execution tracking. |
| Duyet Vo | 40 | Red | Highest named workload; likely overloaded without explicit capacity plan. |
| Sambangi Sankararao | 22 | Amber | Large active backlog; includes Highest priority and overdue items. |
| Nagesh Prajapati | 17 | Amber | Completed CDA-116; still owns active defect and validation work. |
| michael | 17 | Amber | Multiple open technical defects; monitor for aging items. |
| Khang Le | 13 | Amber | Moderate backlog; includes CANopen/RTC and configuration issues. |

Top contributor in the reporting window: Nagesh Prajapati (1 completed issue). Capacity utilization is inferred from open Jira workload only; formal capacity data was not available.

# 8. Upcoming Milestones

| Window | Deliverables identified | Risks to achievement |
| --- | --- | --- |
| Next 7 days | No future-dated open deliverables found in Jira due-date fields. | Due-date hygiene gap; many active issues have no target date. |
| Next 14 days | No future-dated open deliverables found in Jira due-date fields. | Forecasting cannot be trusted without dates/story points. |
| Next 30 days | No future-dated open deliverables found in Jira due-date fields. | Management should require due dates for committed deliverables. |
| Overdue | 12 open dated items, including MBA-1, MBA-2, CDA-77, CDA-86, CDA-75, CDA-96, CDA-97, CDA-100, CDA-103, CDA-110, CDA-115, CDA-102. | Immediate re-baseline or escalation required. |

# 9. Actions Required

| Priority | Action | Owner | Due / urgency |
| --- | --- | --- | --- |
| Critical | Assign owners for the 44 unassigned open issues, starting with CDA-119 and other active defects. | Engineering / PM leads | Today |
| Critical | Re-baseline or close the 12 overdue open issues; document delivery decisions for senior leadership. | PMO / Product owners | Today |
| High | Triage Highest priority open items CDA-96, CDA-65, and IROCU-7 for mitigation plans and target dates. | Engineering leads | Today |
| High | Enable/report sprint fields needed for MOR: sprint goal, story points, velocity, burndown, cycle time, and defect leakage. | Jira admin / Scrum masters | This reporting cycle |
| Medium | Clean up sample/training projects (MBA, LEARNJIRA) from executive portfolio scope or tag them explicitly as non-delivery. | PMO / Jira admin | Before next MOR |

# Appendix A - Data Notes

Counts are based on Jira issue search results for the scoped projects on June 23, 2026.

Open issue definition: statusCategory != Done.

Defect count definition: issue type Bug or Defect and statusCategory != Done.

Blocked definition: status = Blocked or labels in blocked/blocker/impediment.

Completed-this-week definition: statusCategory = Done and resolved >= -7d.

Some sample/training issues remain in the visible project scope and may skew executive totals unless excluded by project policy.